## Slide 1: Issue Prioritisation Matrix – Guidance and Template
Capability Building

## Slide 2
Impact | High |  | 
 | Low |  | 
 |  | Low | High
 |  | Level of control | 
Issue Prioritisation Matrix
Template
Possible action 1
Possible action 2
Possible action 3
Possible action 4

## Slide 3: How to use an Issue Prioritization Matrix (from our FEP & PSAT programmes)
PowerPoint instructions
What is this tool?
A simple two-factor prioritisation matrix can be very effective in prioritising the issues your project will address. It focuses your time on the questions that are most impactful to ensure you use your time and resources most efficiently.
Tips for prioritising your analyses
Develop a set of prioritisation criteria that are most appropriate to your project and decision (e.g., impact vs. timing, or impact vs. level of control)
Take each issue / question on the right-hand side of the issue tree and place it on the matrix
Typically, the vertical axis measures how much impact answering the question will have on the overall problem to be solved. If the impact is small, there’s no point in devoting resources to it
The horizontal axis often estimates the time within the project at which the issue will need to be addressed – analyses with long lead times, and those which will help determine the direction the rest of the project, will need to be done as soon as possible
Use simple tests to determine impact when prioritising. If a back-of-the-envelope calculation shows that an area of cost is small, don’t waste time analysing how small – it won’t matter
Don’t forget the high impact analyses which are not required in the first round of problem solving (the top left corner of the matrix). Although they can wait a while, they still need to be done
When to use this tool? Once you have constructed your MECE issue tree, you will have an exhaustive list of issues on the right-hand side, each addressed by a specific action or analysis. The next step is to prioritise these ruthlessly, using a carefully chosen set of criteria, such as ‘timing’ and ‘level of control’.
It’s usually easiest to manually generate these matrices using drawing shapes rather than assigning a numerical value and using a graphical chart. This allows you more precision in labelling
Find more tools, templates and videos at:
thepsc.co.uk/capability-building/